Accomplished Implementation Certificate

Project Name: Hospital Information System (HIS)
Client:               MasarAlamal Hospital- Masar Rehabilitation Company
Vendor:            DataOcean – NajiaAbdulLatif Jameel
Date:                 01-02-2026

This is to certify that the Hospital Information System (HIS) has been successfully implemented in accordance with the signed contract and agreed scope of work.

The system database and application have been fully published and installed on the designated production server. The HIS license has been configured, activated, and verified to be functioning correctly.

The implementation includes the contracted modules listed below, with their current implementation status:

| No. | Module Name | Contracted | Implementation Status |
| --- | --- | --- | --- |
| 1 | Appointment & Scheduling | Yes | Completed / Live |
| 2 | Patient Registeration | Yes | Completed / Live |
| 3 | O.P.D (OUT Patient Managment) | Yes | Completed / Live |
| 4 | PhysoTherapy & Management System | Yes | Implemented |
| 5 | Emergency Desktop | Yes | Completed / Live |
| 6 | Laboratory Managment | Yes | Completed / Live |
| 7 | Radiology Managment | Yes | Completed / Live |
| 8 | Pharmacy & Medecine | Yes | Completed / Live |
| 9 | EMR & Specilaity EMR | Yes | Completed / Live |
| 10 | Revenue Cycle Managament (Naphies) | Yes | Completed / Live |
| 11 | E-Work Flow & Medical Forms | Yes | Completed / Live |
| 12 | Revenue Cycle Managament (Naphies) | Yes | Completed / Live |
| 13 | Patient Portal & Mobile Application | Yes | Completed / Live |
| 14 | I.P.D (Inpatient Management) | Yes | Completed / Live |
| 15 | Admission & Bed Management | Yes | Completed / Live |
| 16 | Nursing Station | Yes | Completed / Live |
| 17 | Dietary & Nutrition | Yes | Implemented |

This certificate is issued upon completion of the implementation activities and is submitted for financial and administrative purposes.

DataOcean – NajiaAbdulLatif Jameel:
Name: Youssef Bayram
Title  : Hospital Dept Manager 
Signature: ______________________
Stamp: _________________________

Masar Rehabilitation Company:
Name: Eng Ahmed AbdelHalim
Title  : IT Director 
Signature: ______________________
Stamp: _________________________